**Daily Scrum Meeting Minutes:**

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 05/22/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* This is the first official meeting
* What is planned to be done until the next scrum meeting?
* Focus on start the application and setup the environment
* What are the hurdles?
* None

Eric Fernandez:

* What was done since the last scrum meeting?
* This is the first official meeting
* What is planned to be done until the next scrum meeting?
* Getting familiar with project and its documentation. Get project up and running. Send email to professor to request vm. Send email to PO for initial meeting.
* What are the hurdles?
* No so far

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 05/23/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* Make the project run
* What is planned to be done until the next scrum meeting?
* Getting Familiar with the environment angular and the project requirements
* What are the hurdles?
* None

Eric Fernandez:

* What was done since the last scrum meeting?
* We got assigned a VM. Today had initial meeting with PO.
* What is planned to be done until the next scrum meeting?
* Continue getting familiar with project and its documentation.
* What are the hurdles?
* No so far

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 05/24/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* Setting up VM. Got project up and running on the VM to provide access to PO as he requested.
* What is planned to be done until the next scrum meeting?
* Continue getting familiar with project and its documentation.
* What are the hurdles?

Eric Fernandez:

* What was done since the last scrum meeting?
* Setting up VM. Got project up and running on the VM to provide access to PO as he requested.
* What is planned to be done until the next scrum meeting?
* Meeting with PO tomorrow. Continue getting familiar with project and its documentation.
* What are the hurdles?
* No so far

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 05/25/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* Getting familiar with project and its documentation
* What is planned to be done until the next scrum meeting?
* Getting familiar with project and its documentation
* What are the hurdles?

Eric Fernandez:

* What was done since the last scrum meeting?
* Getting familiar with project and its documentation.
* What is planned to be done until the next scrum meeting?
* Getting familiar with project and its documentation.
* What are the hurdles?
* No so far

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 05/26/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* Getting familiar with project and its documentation
* What is planned to be done until the next scrum meeting?
* Getting familiar with project and its documentation
* What are the hurdles?

Eric Fernandez:

* What was done since the last scrum meeting?
* Getting familiar with project and its documentation.
* What is planned to be done until the next scrum meeting?
* Getting familiar with project and its documentation.
* What are the hurdles?
* No so far

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 05/29/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* Getting familiar with project and its documentation
* What is planned to be done until the next scrum meeting?
* Getting familiar with project and its documentation
* What are the hurdles?

Eric Fernandez:

* What was done since the last scrum meeting?
* Getting familiar with project and its documentation.
* What is planned to be done until the next scrum meeting?
* Getting familiar with project and its documentation.
* What are the hurdles?
* No so far

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 05/30/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* Setting some permissions on the folder to allow the documents to be upload
* What is planned to be done until the next scrum meeting?
* Get app running on local windows development machine for development testing
* What are the hurdles?

Eric Fernandez:

* What was done since the last scrum meeting?
* Getting familiar with project and its documentation.
* What is planned to be done until the next scrum meeting?
* Select editor with integration with GitHub for development. Get app running on local windows development machine for development testing using XAMPP
* What are the hurdles?
* No so far

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 05/31/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* Setting some permissions on the folder to allow the documents to be upload
* What is planned to be done until the next scrum meeting?
* Get app running on local windows development machine for development testing
* What are the hurdles?

Eric Fernandez:

* What was done since the last scrum meeting?
* Select Visual Studio Code up and running integrated with GitHub for development. Get app running on local windows development machine for development testing using XAMPP
* What is planned to be done until the next scrum meeting?
* Start detailed analysis of task to be develop to discuss with PO. Meeting with PO. Finish setting up application on local development environment. Get started working on some of the tasks
* What are the hurdles?
* No so far

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/01/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* We add a new feature from the list that the PO requested
* What is planned to be done until the next scrum meeting?
* Continue to work in the improvement of the feature and in the creation of the new features
* What are the hurdles?
* Trying to implement a new way to show the icons

Eric Fernandez:

* What was done since the last scrum meeting?
* Meet with PO and analyze more critical task in details. We have now enough information to get started with coding. Finished setting up application on development environment to start development.
* What is planned to be done until the next scrum meeting?
* Start detailed analysis of task to be develop as discussed with PO. Start feeding Mingle. Get started working on some of the tasks.
* What are the hurdles?
* No so far

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/02/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* We add a new feature from the list that the PO requested
* What is planned to be done until the next scrum meeting?
* Continue to work in the improvement of the feature and in the creation of the new features
* What are the hurdles?
* Trying to implement a new way to show the icons

Eric Fernandez:

* What was done since the last scrum meeting?
* Started detailed analysis of tasks to be develop as discussed with PO. Get started working on some of the tasks. (Think of possible designs)
* What is planned to be done until the next scrum meeting?
* Start working on User Story# 233 for officer document confirmation.
* What are the hurdles?
* No so far

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/05/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* We add a new feature from the list that the PO requested
* What is planned to be done until the next scrum meeting?
* Continue to work in the improvement of the feature and in the creation of the new features
* What are the hurdles?
* Trying to implement a new way to show the icons

Eric Fernandez:

* What was done since the last scrum meeting?
* Working on User Story# 233 for officer document confirmation.
* What is planned to be done until the next scrum meeting?
* Keep working on User Story# 233 for officer document confirmation.
* What are the hurdles?
* No so far

Er

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/06/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* We add a new feature from the list that the PO requested
* What is planned to be done until the next scrum meeting?
* Continue to work in the improvement of the feature and in the creation of the new features
* What are the hurdles?
* Trying to implement a new way to show the icons

Eric Fernandez:

* What was done since the last scrum meeting?
* Working on User Story# 233 for officer document confirmation.
* What is planned to be done until the next scrum meeting?
* Keep working on User Story# 233 for officer document confirmation.
* What are the hurdles?
* No so far

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/07/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* We add a new feature from the list that the PO requested
* What is planned to be done until the next scrum meeting?
* Continue to work in the improvement of the feature and in the creation of the new features
* What are the hurdles?
* Trying to implement a new way to show the icons

Eric Fernandez:

* What was done since the last scrum meeting?
* Working on User Story# 233 for officer document confirmation.
* What is planned to be done until the next scrum meeting?
* Keep working on User Story# 233 for officer document confirmation.
* What are the hurdles?
* No so far

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/08/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* We add a new feature from the list that the PO requested
* What is planned to be done until the next scrum meeting?
* Start working on User Story# 244 for users log.
* What are the hurdles?
* Trying to implement a new way to show the icons

Eric Fernandez:

* What was done since the last scrum meeting?
* Working on User Story# 233 for officer document confirmation.
* What is planned to be done until the next scrum meeting?
* Keep working on User Story# 233 for officer document confirmation.
* What are the hurdles?
* No so far

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/09/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* Working on User Story# 244 for users log.
* What is planned to be done until the next scrum meeting?
* Keep working on User Story# 244 for users log.
* What are the hurdles?
* No

Eric Fernandez:

* What was done since the last scrum meeting?
* Working on User Story# 233 for officer document confirmation.
* What is planned to be done until the next scrum meeting?
* Keep working on User Story# 233 for officer document confirmation.
* What are the hurdles?
* No so far

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/12/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* Working on User Story# 244 for users log.
* What is planned to be done until the next scrum meeting?
* Keep working on User Story# 244 for users log.
* What are the hurdles?
* No

Eric Fernandez:

* What was done since the last scrum meeting?
* Working on User Story# 233 for officer document confirmation.
* What is planned to be done until the next scrum meeting?
* Keep working on User Story# 233 for officer document confirmation.
* What are the hurdles?
* No so far

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/13/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* Working on User Story# 244 for users log.
* What is planned to be done until the next scrum meeting?
* Keep working on User Story# 244 for users log.
* What are the hurdles?
* No

Eric Fernandez:

* What was done since the last scrum meeting?
* Working on User Story# 233 for officer document confirmation.
* What is planned to be done until the next scrum meeting?
* Keep working on User Story# 233 for officer document confirmation.
* What are the hurdles?
* No so far

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/14/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* Working on User Story# 244 for users log.
* What is planned to be done until the next scrum meeting?
* Keep working on User Story# 244 for users log.
* What are the hurdles?
* No

Eric Fernandez:

* What was done since the last scrum meeting?
* Working on User Story# 233 for officer document confirmation.
* What is planned to be done until the next scrum meeting?
* Keep working on User Story# 233 for officer document confirmation.
* What are the hurdles?
* No so far

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/15/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* Working on User Story# 244 for users log
* What is planned to be done until the next scrum meeting?
* Export to excel
* What are the hurdles?
* Combination of the angular and jquery

Eric Fernandez:

* What was done since the last scrum meeting?
* User Story# 233 for officer document confirmation. Completed Task# 260 front end development for officer document confirmation.
* What is planned to be done until the next scrum meeting?
* User Story# 233 for officer document confirmation. Work on Task# 262 database design for officer document confirmation.
* What are the hurdles?
* No

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/16/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* Working on User Story# 244 for users log
* What is planned to be done until the next scrum meeting?
* Export document to excel
* What are the hurdles?
* The format and the data exported are no correct

Eric Fernandez:

* What was done since the last scrum meeting?
* User Story# 233 for officer document confirmation. Completed Task# 262 database design for officer document confirmation.
* What is planned to be done until the next scrum meeting?
* User Story# 233 for officer document confirmation. Work on Task# 264 backend development for officer document confirmation.
* What are the hurdles?
* No

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/19/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* Working on User Story# 244 for users log Finishing exportation
* What is planned to be done until the next scrum meeting?
* Finish User Story #244
* What are the hurdles?
* The framework does not allow the exportation, had to include new libraries

Eric Fernandez:

* What was done since the last scrum meeting?
* User Story# 233 for officer document confirmation. Working on Task# 264 backend development for officer document confirmation. Completed creation of record on officer document status table when document is click the first time, which set the status of document to “Reviewed” and set the document start read date and time.
* What is planned to be done until the next scrum meeting?
* User Story# 233 for officer document confirmation. Keep working on Task# 264 backend development for officer document confirmation. Missing to change status of document to “Done” when officer clicks on done and also to set the document finished date and time.
* What are the hurdles?
* No

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/20/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* Finish Working on User Story# 244
* What is planned to be done until the next scrum meeting?
* Fix the edit Document that was not done
* What are the hurdles?
* No

Eric Fernandez:

* What was done since the last scrum meeting?
* User Story# 233 for officer document confirmation. Worked on on Task# 264 backend development for officer document confirmation. Missing to change status of document to “Done” when officer clicks on done and also to set the document finished date and time.
* What is planned to be done until the next scrum meeting?
* User Story# 233 for officer document confirmation. Keep working on Task# 264 backend development for officer document confirmation. Missing to change status of document to “Done” when officer clicks on done and also to set the document finished date and time.
* What are the hurdles?
* Getting a weird error related to mysql statement execute, still struggling to find a solution.

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/21/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* Making the Editing of the Document, that was not done.
* What is planned to be done until the next scrum meeting?
* User Story #231 Change Role View.
* What are the hurdles?

Eric Fernandez:

* What was done since the last scrum meeting?
* User Story# 233 for officer document confirmation. Worked on on Task# 264 backend development for officer document confirmation. Missing to change status of document to “Done” when officer clicks on done and also to set the document finished date and time.
* What is planned to be done until the next scrum meeting?
* User Story# 233 for officer document confirmation. Keep working on Task# 264 backend development for officer document confirmation. Missing to change status of document to “Done” when officer clicks on done and also to set the document finished date and time.
* What are the hurdles?
* Getting a weird error related to mysql statement execute, still struggling to find a solution.

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/22/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* User Story #231 change role
* What is planned to be done until the next scrum meeting?
* Log for the user
* What are the hurdles?

Eric Fernandez:

* What was done since the last scrum meeting?
* User Story# 233 for officer document confirmation. Completed Task# 264 backend development for officer document confirmation. Only missing UML diagrams to complete this story.
* What is planned to be done until the next scrum meeting?
* Get started with user Story# 245 for archiving documents. Start with Task#266 for analysis and design of feature to archiving documents.
* What are the hurdles?
* No at the time. I was able to fix the weird error related to mysql statement execute. Basically there were two methods using the same connection to the database and the first one was closing the connection so on the execution of the second method fail to execute and command to the database.

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/23/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* Get started with user Story# 245 for archiving documents. Start with Task#266 for analysis and design of feature to archiving documents.
* What is planned to be done until the next scrum meeting?
* Started with user Story# 245 for archiving documents. Start with Task#266 for analysis and design of feature to archiving documents.
* What are the hurdles?

Eric Fernandez:

* What was done since the last scrum meeting?
* Working on Story# 245 for archiving documents. Completed with Task#266 for analysis and design of feature to archiving documents.
* What is planned to be done until the next scrum meeting?
* Work in user Story# 245 for archiving documents. Start with Task#267 for modify the officer profile UI and add a link to archived documents on the category card.
* What are the hurdles?
* No.

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/26/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* User Story# 245 for archiving documents.
* What is planned to be done until the next scrum meeting?
* user Story# 245 for archiving documents. Physical deletion of the files
* What are the hurdles?

Eric Fernandez:

* What was done since the last scrum meeting?
* Worked on user Story# 245 for archiving documents. Completed Task#267 for modify the officer profile UI and add a link to archived documents on the category card.
* What is planned to be done until the next scrum meeting?
* Work in user Story# 245 for archiving documents. Start with Task#268 to modify current implementation of function getDocuments to pass a parameter and make it return the list of archived documents as well (documents older than 7 days).
* What are the hurdles?
* No.

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/27/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* User Story# 245 for archiving documents
* What is planned to be done until the next scrum meeting?
* User Story# 245 for archiving documents. Physical deletion of the files
* What are the hurdles?

Eric Fernandez:

* What was done since the last scrum meeting?
* Worked on user Story# 245 for archiving documents. Task#268 to modify current implementation of function getDocuments to pass a parameter and make it return the list of archived documents as well (documents older than 7 days).
* What is planned to be done until the next scrum meeting?
* Work in user Story# 245 for archiving documents. Start with Task#268 to modify current implementation of function getDocuments to pass a parameter and make it return the list of archived documents as well (documents older than 7 days).
* What are the hurdles?
* No.

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/28/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* User Story# 245 for archiving documents
* What is planned to be done until the next scrum meeting?
* User Story# 245 for archiving documents.Physical deletion of the files
* What are the hurdles?

Eric Fernandez:

* What was done since the last scrum meeting?
* Working on user Story# 245 for archiving documents. Task#268 to modify current implementation of function getDocuments to pass a parameter and make it return the list of archived documents as well (documents older than 7 days).
* What is planned to be done until the next scrum meeting?
* Meeting with Customer. Keep working on Story# 245 for archiving documents. Start with Task#268 to modify current implementation of function getDocuments to pass a parameter and make it return the list of archived documents as well (documents older than 7 days).
* What are the hurdles?
* No.

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/29/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* User Story# 245 for archiving documents.Physical deletion of the files
* What is planned to be done until the next scrum meeting?
* User Story# 245 for archiving documents.Physical deletion of the files
* What are the hurdles?

Eric Fernandez:

* What was done since the last scrum meeting?
* Completed user Story# 245 for archiving documents, Task#268 to modify current implementation of function getDocuments to pass a parameter and make it return the list of archived documents as well (documents older than 7 days).
* What is planned to be done until the next scrum meeting?
* Keep working on Story# 245 for archiving documents. Start with Task#269 Create Front End for new view for archive documents that will display documents older than 7 days.
* What are the hurdles?
* No.

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 06/30/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* User Story# 245 for archiving documents.Physical deletion of the files
* What is planned to be done until the next scrum meeting?
* User Story # 249 View Document in APP
* What are the hurdles?

Eric Fernandez:

* What was done since the last scrum meeting?
* Completed user Story# 245 for archiving documents, Task#269 Create Front End for new view for archive documents that will display documents older than 7 days.
* What is planned to be done until the next scrum meeting?
* Keep working on Story# 245 for archiving documents. Start with Task#270 Create Back End for new view for archive documents that will display documents older than 7 days.
* What are the hurdles?
* No.

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 07/3/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* User Story # 249 View Document in APP
* What is planned to be done until the next scrum meeting?
* User Story # 249 View Document in APP
* What are the hurdles?

Eric Fernandez:

* What was done since the last scrum meeting?
* Completed user Story# 245 for archiving documents. Completed Task#270 Create Back End for new view for archive documents that will display documents older than 7 days.
* What is planned to be done until the next scrum meeting?
* Keep working on Story# 245 for archiving documents. Start with Task#278 Add column on the documents grid that displays whether the document is active or archived.
* What are the hurdles?
* No.

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 07/4/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* User Story # 249 View Document in APP
* What is planned to be done until the next scrum meeting?
* User Story # 249 View Document in APP
* What are the hurdles?

Eric Fernandez:

* What was done since the last scrum meeting?
* Completed user Story# 245 for archiving documents. Completed Task#278 Add column on the documents grid that displays whether the document is active or archived.
* What is planned to be done until the next scrum meeting?
* Keep working on Story# 245 for archiving documents. Start with Task#279 Add description field to Upload Document screen and also to document table.
* What are the hurdles?
* No.

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 07/5/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* User Story # 249 View Document in APP
* What is planned to be done until the next scrum meeting?
* User Story # 249 View Document in APP
* What are the hurdles?

Eric Fernandez:

* What was done since the last scrum meeting?
* Completed user Story# 245 for archiving documents. Completed Task#279 Add description field to Upload Document screen and also to document table.
* What is planned to be done until the next scrum meeting?
* Meeting with customer. Keep working on Story# 245 for archiving documents. Start with Task#281 Extend functionality of report from the logs grid that to show all document with its current status (Pending, Reviewed, Completed) for each officer.
* What are the hurdles?
* No.

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 07/6/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* User Story # 249 View Document in APP
* What is planned to be done until the next scrum meeting?
* User Story # 249 View Document in APP
* What are the hurdles?

Eric Fernandez:

* What was done since the last scrum meeting?
* Meeting with customer. Completed user Story# 245 for archiving documents. Completed Task#281 Extend functionality of report from the logs grid that to show all document with its current status (Pending, Reviewed, Completed) for each officer.
* What is planned to be done until the next scrum meeting?
* Do heavy testing and correct any bugs found.
* What are the hurdles?
* No.

Attendees: Eric Fernandez,Oscar A Yannelli

Date: 07/7/2017

Start time: 5:45 PM

End time: 6:30 PM

Oscar A Yannelli:

* What was done since the last scrum meeting?
* Did testing while correcting all The errors found.
* What is planned to be done until the next scrum meeting?
* Do testing
* What are the hurdles?

Eric Fernandez:

* What was done since the last scrum meeting?
* Did heavy testing while correcting all bugs found.
* What is planned to be done until the next scrum meeting?
* Do heavy testing.
* What are the hurdles?
* No.