**Sprint Planning Meeting Minutes:**

## Sprint 1

September 1, 2017

Attendees: Juan Lopez, Jean Faustin, Jason Cohen, Frank Alvarado

Start time: 1:30PM

End time: 1:40PM

After discussion, the velocity of the team were estimated to be: This is our first sprint. No user stories were selected.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* No user stories were selected. We were instructed to learned about the project and the technologies used.

The team members indicated their willingness to work on the following user stories.

* No user stories were selected.

## Sprint 2

September 19, 2017

Attendees: Juan Lopez, Jean Faustin, Frank Alvarado

Start time: 1:30PM

End time: 1:50PM

After discussion, the velocity of the team were estimated to be: 43 story points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* **User Story 242:** Change Display Mode
* **User Story 295:** Display Documents within Website
* **User Story 296:** Display Unread Documents Notification

The team members indicated their willingness to work on the following user stories.

* Juan Lopez
* **User Story 296 and 242**
* Jean Faustin
* **User Story 295**

## Sprint 3

September 29, 2017

Attendees: Juan Lopez, Jean Faustin, Frank Alvarado

Start time: 1:30PM

End time: 1:50PM

After discussion, the velocity of the team were estimated to be: 48 story points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* **User Story 147:** Lock User
* **User Story 241:** Add Users with CSV File
* **User Story 250:** Add Password Encryption
* **User Story 300:** Improve Document List Presentation

The team members indicated their willingness to work on the following user stories.

* Juan Lopez
* **User Story 241 and 300**
* Jean Faustin
* **User Story 147 and 250**

## Sprint 4

October 13, 2017

Attendees: Juan Lopez, Jean Faustin, Frank Alvarado

Start time: 1:30PM

End time: 1:50PM

After discussion, the velocity of the team were estimated to be: 51 story points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* **User Story 246:** Add Watch Orders with CSV File
* **User Story 247:** View Watch Orders on Map
* **User Story 301:** Prepare App for Distribution
* **User Story 302:** Change Navigation Bar Based on User Role

The team members indicated their willingness to work on the following user stories.

* Juan Lopez
* **User Story 246 and 247**
* Jean Faustin
* **User Story 301 and 302**

## Sprint 5

October 27, 2017

Attendees: Juan Lopez, Jean Faustin, Frank Alvarado

Start time: 1:30PM

End time: 1:50PM

After discussion, the velocity of the team were estimated to be: 43 story points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* **User Story 248:** Add Text Information
* **User Story 308:** Edit Text Information
* **User Story 304:** Add Watch Order
* **User Story 306:** Delete Watch Order
* **User Story 307:** Edit Watch Order

The team members indicated their willingness to work on the following user stories.

* Juan Lopez
* **User Story 304, 306, and 307**
* Jean Faustin
* **User Story 248 and 308**

## Sprint 6

November 09, 2017

Attendees: Juan Lopez, Jean Faustin, Frank Alvarado

Start time: 3:30PM

End time: 3:50PM

After discussion, the velocity of the team were estimated to be: 12 story points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* **User Story 243:** Add Document Quiz
* **User Story 309:** Automatically Delete Watch Orders
* **User Story 310:** Display Watch Order List Table

The team members indicated their willingness to work on the following user stories.

* Juan Lopez
* **User Story 309 and 310**
* Jean Faustin
* **User Story 243**