## Sprint 1 Review Meeting Minutes

September 18, 2017

Attendees: Juan Lopez, Jean Faustin, Jason Cohen, Frank Alvarado

Start time: 1:00PM

End time: 1:10PM

No user stories were accepted during this sprint.

## Sprint 2 Review Meeting Minutes

September 29, 2017

Attendees: Juan Lopez, Jean Faustin, Frank Alvarado

Start time: 1:00PM

End time: 1:20PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* **User Story 242:** Change Display Mode
* **User Story 295:** Display Documents within Website
* **User Story 296:** Display Unread Documents Notification

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* None

## Sprint 3 Review Meeting Minutes

October 13, 2017

Attendees: Juan Lopez, Jean Faustin, Jason Cohen, Frank Alvarado

Start time: 1:00PM

End time: 1:20PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* **User Story 147:** Lock User
* **User Story 241:** Add Users with CSV File
* **User Story 250:** Add Password Encryption
* **User Story 300:** Improve Document List Presentation

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* None

## Sprint 4 Review Meeting Minutes

October 27, 2017

Attendees: Juan Lopez, Jean Faustin, Frank Alvarado

Start time: 1:00PM

End time: 1:20PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* **User Story 246**: Add Watch Orders with CSV File
* **User Story 247**: View Watch Orders on Map
* **User Story 301**: Prepare App for Distribution
* **User Story 302**: Change Navigation Bar Based on User Role

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* None

## Sprint 5 Review Meeting Minutes

November 09, 2017

Attendees: Juan Lopez, Jean Faustin, Frank Alvarado

Start time: 3:30PM

End time: 3:50PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* **User Story 248**: Add Text Information
* **User Story 308**: Edit Text Information
* **User Story 304**: Add Watch Order
* **User Story 306**: Delete Watch Order
* **User Story 307**: Edit Watch Order

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* None

## Sprint 6 Review Meeting Minutes

November 23, 2017

Attendees: Juan Lopez, Jean Faustin, Frank Alvarado

Start time: 3:30PM

End time: 3:50PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* **User Story 243**: Add Quiz
* **User Story 309:** Automatically Delete Watch Orders
* **User Story 310:** Display Watch Order List Table
* **User Story 312**: Take Quiz

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* None